# BLE Porting in Contiki-NG for nRF52840

## Weekly Report: BLE Porting in Contiki-NG for nRF52840
Name: Sanjeevi Ram N
Project: BLE Porting in Contiki-NG
Platform: nRF52840
Duration: Week 2
Status: In Progress

### Objective
To enable BLE (Bluetooth Low Energy) communication on the nRF52840 platform using the Contiki-NG operating system by porting or integrating a BLE stack, targeting basic BLE functionality such as advertisement and GATT service support.

### Weekly Progress Summary
#### Initial Setup & Exploration
- Set up Contiki-NG on Ubuntu 20.04 system.
- Built and flashed basic example (hello-world) on nRF52840 board to confirm toolchain and USB interface were working.
- Analyzed Contiki-NG’s architecture for radio drivers and networking stack.
- Explored options for BLE stack integration:
  - Native Contiki-NG support (limited)
        Application Code

        GATT / GAP
        L2CAP / ATT

        Host Controller Interface (HCI)

        Link Layer (LL)

        Physical Layer

        Radio (nRF52840 2.4GHz BLE PHY)